PSP0 Project Plan Summary

|  |  |  |  |
| --- | --- | --- | --- |
| Student | Wilman Rincon | Date | 1/27 |
| Program | Mean standard deviation | Program # | 1 |
| Instructor | Luis Daniel | Language | Java |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Time in Phase (min.)** | | | ***Plan*** | |  | | **Actual** |  | **To Date** | | | | **To Date %** | | **To Date %** |
| Planning | | |  | |  | | 7 | |  | 7 | | | 8 | |  |
| Design | | |  | |  | | 20 |  | | 20 | | | 24 | |  |
| Code | | |  | |  | | 40 |  | | 40 | | | 47 | |  |
| Calculate/Compile | | |  | |  | | 0 |  | | 0 | | | 0 | |  |
| Test | | |  | |  | | 8 |  | | 8 | | | 9 | |  |
| Postmortem | | |  | |  | | 10 |  | | 10 | | | 12 | |  |
| Total | | | 120 | |  | | 85 |  | | 85 | | | 100 | |  |
| **Defects Injected** |  | **Actual** | |  | | **To Date** | | | | |  | **To Date %** | |
| Planning |  | 0 | |  | | 0 | | | | |  | 0 | |
| Design |  | 0 | |  | | 0 | | | | |  | 0 | |
| Code |  | 2 | |  | | 2 | | | | |  | 100 | |
| Calculate/Compile |  | 0 | |  | | 0 | | | | |  | 0 | |
| Test |  | 0 | |  | | 0 | | | | |  | 0 | |
| Total Development |  | 2 | |  | | 2 | | | | |  | 100.0 | |
|  |  |  | |  | |  | | | | |  |  | |
| **Defects Removed** |  | **Actual** | |  | | **To Date** | | | | |  | To Date % | |
| Planning |  | 0 | |  | | 0 | | | | |  | 0 | |
| Design |  | 0 | |  | | 0 | | | | |  | 0 | |
| Code |  | 0 | |  | | 0 | | | | |  | 0 | |
| Calculate/Compile |  | 0 | |  | | 0 | | | | |  | 0 | |
| Test |  | 2 | |  | | 2 | | | | |  | 100 | |
| Total Development |  | 2 | |  | | 2 | | | | |  | 100 | |
| After Development |  | 0 | |  | | 0 | | | | |  |  | |

PSP Time Recording Log

|  |  |  |  |
| --- | --- | --- | --- |
| **Student** | Wilman Rincon | Date | 1/27 |
| **Instructor** | Luis Daniel | **Program #** | **1** |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Date** | **Start** | **Stop** | **Interruption**  **Time** | **Delta**  **Time** | **Phase** | **Comments** |
| 1/21 | 20:46 | 20:53 | 0 | 7 | Planing | Planeacion del problema |
| 1/27 | 19:30 | 19:50 | 0 | 20 | Design | Diseño del problema |
| 1/27 | 20:00 | 20:40 | 0 | 40 | Code | Se inicio y termino la codificacion. |
| 1/27 | 21:00 | 21:05 | 3 | 8 | Test |  |
| 1/27 | 21:20 | 21:25 | 5 | 10 | PostMortem |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

PSP Defect Recording Log

|  |  |  |  |
| --- | --- | --- | --- |
| Student | Wilman Rincon | Date | 1/27 |
| Instructor | Luis Daniel | Programt # | 1 |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Date |  | Number | |  | | Type |  | Inject | |  | | | Remove | |  | | Fix Time | |  | | Fix Defect | |
| 1/27 |  | 1 | |  | 80 | |  | Code |  | | Test | | |  | | 1 | |  | |  | |
| Description: | | | En el metodo CalcularMedia utilice el metodo poll, el cual remueve el ítem del linkedlist. | | | | | | | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | | | | | | | |
| Date |  | Number | |  | | Type |  | Inject |  | | | Remove | |  | | Fix Time | |  | | Fix Defect | | |
| 1/27 |  | 2 | |  | 80 | |  | Code |  | | Test | | |  | | 1 | |  | |  | |
| Description: | | | En el ImprimirLista el for que recorre la lista el final de la lista es tamaño – 1. Ya que la lista comienza en la posición 0. | | | | | | | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | | | | | | | |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Date |  | Number | |  | | Type |  | Inject |  | | Remove |  | Fix Time |  | Fix Defect | |
|  |  |  | |  |  | |  |  |  |  | |  |  |  |  |
| Description: | | |  | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |